Changes to be Carried Out

Change request: Include OA automation and include other OA in the sewerage billing

| Request | Service desk #47155, Change ID 1004 |
| --- | --- |
| System | Sewerage & Irrigation Meter Reading (DIP Field Service) |
| Version | 1.0 |
| Date | 18 October 2026 |

| Prepared by | Reviewed by | Approved by |
| --- | --- | --- |
| Nayyar Jawaid | Imtiyaz Hussain | Nidhi Singhvi |
| Signature / date: | Signature / date: | Signature / date: |

# Changes to be carried out

Finalize, billing amounts and the meter-list fix are built and in UAT; the OA plot handling and the platform upgrade are still to build.

| Component | Change | Status |
| --- | --- | --- |
| Database (MRDB) | Scripts 017–025: mr.MaintainFinalizedMeter with amounts, VAT, totals, codes and dates; mr.IrrigationNoCharge; mr.ReadingPeriodStatus; TranCode and BaanCode on readings; view wrappers adding FloatValue, RateFactor, TranCode, BaanCode | Built, run in UAT |
| Database (MRDB) | New script: mr.OwnersAssociationPlot with 598-1319 as first row (FR-038) | To build |
| mApps API | Finalize endpoint, amount and VAT rules, irrigation minimum and no-charge rules, fresh tenant/Baan/Tran codes, period close and PERIOD_CLOSED refusal | Built, in UAT |
| mApps API | Meter list served from the last copy while it refreshes in the background; long view reads no longer time out | Built, awaiting UAT deploy |
| mApps API | OA plot used as tenant when vw_MR_Tenant has none, in reading checks and finalize | To build |
| zApps gateway | Finalize route added to the fixed route list | Built, deployed |
| Phone app | Finalize property button, period-closed banner, statuses in sequence order, download button that retries, build number and update time in Settings | Built, in UAT |
| Phone app | Shows the OA as tenant for OA plots | To build |
| Phone app | Kotlin 2.4.21, Compose Multiplatform 1.11.1, Ktor 3.5.2 and other libraries | To build |
| IIS (UATWEB01) | App pool always running, no idle stop, no scheduled recycle, preload on; also set by the deploy script | Done |
| Documentation | Spec FR-037 to FR-039, error codes, deployment steps | Built; FR-038 to update |

# Database scripts

| Script | What it does |
| --- | --- |
| db/017_finalized_meter.sql | Creates mr.MaintainFinalizedMeter |
| db/018_meter_view_float_rate.sql | vw_MR_Meter wrapper with FloatValue and RateFactor |
| db/019_finalized_amounts.sql | Amounts, VAT, total and 10% columns |
| db/020_irrigation_no_charge.sql | mr.IrrigationNoCharge, first row 597-905 |
| db/021_property_view_trancode.sql | vw_MR_Property wrapper with TranCode |
| db/022_trancode_and_period_dates.sql | TranCode and BaanCode on readings; codes and dates on finalized rows |
| db/023_tenant_view_baancode.sql | vw_MR_Tenant wrapper with BaanCode |
| db/024_reading_period_close.sql | mr.ReadingPeriodStatus |
| db/025_finalized_vat_charge_company.sql | VATCode, ChargeType1, ChargeType2, CompanyName |
| db/ops/close_reading_period.sql, reopen_reading_period.sql | IT closes or reopens a period by hand |
| db/026 (to build) | mr.OwnersAssociationPlot with 598-1319 |

# Platform upgrade scope

The phone app's language and main libraries move to their latest stable releases; nothing changes for the reader except fixes.

| Component | Current | Target |
| --- | --- | --- |
| Kotlin | 2.1.0 | 2.4.21 |
| Compose Multiplatform (screens) | 1.7.3 | 1.11.1 |
| Ktor (server calls) | 3.0.3 | 3.5.2 |
| kotlinx-coroutines | 1.9.0 | 1.11.0 |
| kotlinx-serialization | 1.7.3 | 1.11.0 |
| Okio (files) | 3.9.1 | 3.18.2 |
| kotlinx-datetime | 0.6.1 | 0.7.1 (with the 0.6 API) |

Not in this change: Android Gradle Plugin 9 (needs the app split into separate modules), and with it Compose Multiplatform 1.12 and Ktor 3.6, which need Android Gradle Plugin 9 and Android 17 (compile SDK 37). This is proposed as a later CR. The iOS app is now built with Xcode 26.