Release Plan and Release Notes

Change request: Include OA automation and include other OA in the sewerage billing

| Request | Service desk #47155, Change ID 1004 |
| --- | --- |
| System | Sewerage & Irrigation Meter Reading (DIP Field Service) |
| Version | 1.0 |
| Date | 18 October 2026 |

| Prepared by | Reviewed by | Approved by |
| --- | --- | --- |
| Nayyar Jawaid | Imtiyaz Hussain | Nidhi Singhvi |
| Signature / date: | Signature / date: | Signature / date: |

# Release

The change ships in two releases so Finance can use finalize while the OA work and upgrade are built.

| Release | Contents | Phone app | Target |
| --- | --- | --- | --- |
| R1 | FR-037 finalize and billing rows, FR-039 meter list and download fix | 1.0.x, build from CI (shown in Settings) | UAT now; production after UAT sign-off |
| R2 | FR-038 OA plots, platform upgrade (Kotlin 2.4.21, Compose Multiplatform 1.11.1) | 2.1.0 | UAT after R1 sign-off |

## Release notes for readers (R1)

New Finalize property button once every meter of a property is read.

A banner shows when the month is closed; readings wait until it reopens.

New download button on Home fetches the latest list and keeps trying.

Settings shows the build number, build time and last update.

## Release notes for readers (R2)

OA plots such as 598-1319 can be read; the OA shows as the tenant.

Updated app platform; no change to how readings are taken.

## Release notes for IT and Finance

New table mr.MaintainFinalizedMeter holds the billing rows; read the current set with IsCurrent = 1.

The period closes by itself when every property is finalized; reopen with db/ops/reopen_reading_period.sql.

Plots with no irrigation charge are kept in mr.IrrigationNoCharge; OA plots in mr.OwnersAssociationPlot (R2).