Deployment Guide

Change request: Include OA automation and include other OA in the sewerage billing

| Request | Service desk #47155, Change ID 1004 |
| --- | --- |
| System | Sewerage & Irrigation Meter Reading (DIP Field Service) |
| Version | 1.0 |
| Date | 18 October 2026 |

| Prepared by | Reviewed by | Approved by |
| --- | --- | --- |
| Nayyar Jawaid | Imtiyaz Hussain | Nidhi Singhvi |
| Signature / date: | Signature / date: | Signature / date: |

# Deployment guide

Deploy in this order: database, then mApps, then zApps, then the phone app; UAT first, production after sign-off.

## 1. Database (IT, in MRDB)

Back up MRDB.

Run db/017 to db/025 in number order, then the new OA script. Each is re-runnable. Never run db/dev/ scripts outside development.

Run db/001 checks as mr_api; every view column it lists must be present (FloatValue, RateFactor, TranCode, BaanCode).

Check the open period exists in vw_MR_ReadingPeriod and has no CLOSED row in mr.ReadingPeriodStatus.

## 2. mApps API (UATWEB01)

In Azure DevOps, run the pipeline on main; Build and Test must pass.

Approve the mApps deploy in the UAT environment. The deploy script stops the site, copies the build, sets the app pool settings and starts it.

Check /health returns 200 and the log shows "Meter list from the views kept for 300 s".

## 3. zApps gateway (Azure App Service)

Only when the gateway changed: upload app_offline.htm, upload the build by FTP, delete app_offline.htm.

Restart the app and check /health returns 200.

## 4. Phone app

Install the APK from the release on the readers' phones (UAT), or publish to Google Play internal testing.

Open Settings and check the build number matches the release.

Press download on Home and check the property count is above 0.

# Risks and rollback

Every step can be undone without losing readings: scripts only add tables and columns, and finalized rows are never deleted.

| Risk | Mitigation |
| --- | --- |
| PMS view changes (FloatValue, RateFactor, BaanCode missing) | db/001 checks before deploy; finalize answers FINALIZE_OFF instead of writing bad rows |
| Wrong BaanCode on an OA plot | Finance confirms the code before the OA row is added (open question) |
| Period closed too early | IT reopens with db/ops/reopen_reading_period.sql |
| Bad finalized set | Finalize again after correction; the earlier set stays with IsCurrent = 0 |
| Upgrade breaks a screen | R2 only after all CI checks and UAT pass; R1 app stays installed until then |

## Rollback

mApps: redeploy the previous pipeline run from Azure DevOps.

zApps: upload the previous build by FTP (with app_offline.htm).

Phone app: install the previous APK from its release.

Database: no rollback needed; the new tables and columns are unused by the previous version.